## Slide 1
Appendix A
The Seat-Overrun Incident
Long-Form Case Study
AI-Driven SDLC — A Federated Framework

## Slide 2
Learning Objectives
Appendix A — The Seat-Overrun Incident
Trace the seat-overrun incident through the framework: signal, detection, investigation, redesign, rollout, follow-up
Distinguish trigger (concurrency) from structural cause (layer mismatch)
Identify why the hourly invariant monitor reported green for 18 months
Apply the case study's lessons to similar latent bugs in other systems

## Slide 3
The Bug
Appendix A
Atlas Learn course enrollment system: students sometimes saw a course as available, then got an error after enrolling
312 confirmed cases over 18 months; reported as "intermittent" because retries usually worked
INV-AL-01 (no over-enrollment) violated; the system shipped seats to students it shouldn't have
Storage layer had no unique constraint; application checked uniqueness and lost the race

## Slide 4
Why the Monitor Was Green
Appendix A
The hourly invariant monitor compared seats_taken against a recount of Enrollment
Both contained the same corruption — the monitor compared two consistent broken values
The monitor was not lying; it was checking the wrong thing
Lesson: monitors must compare against ground truth, not against another internal computation

## Slide 5
The First Proposal Failed Audit
Appendix A
Architect proposed: add unique constraint, fix the immediate bug
Auditor returned three findings: idempotency gap, retry semantics, missing backfill
All three would have produced follow-up incidents
The discipline of structural review caught what would otherwise have shipped

## Slide 6
The Six-Day Rollout
Appendix A
Day 1: backfill plan with scan to confirm pre-rollout state
Day 2: canary tier with maximum-traffic limit
Days 3–5: tier expansion with explicit thresholds for proceed and rollback
Day 6: full deployment with post-deployment monitoring period
The discipline of slow-and-observable rollout for invariant-changing fixes

## Slide 7
Common Mistakes
Appendix A — patterns that look reasonable and aren't
Closing tickets when retries fix the symptom
Comparing one internal computation against another internal computation
Mitigating with tests rather than with structural change at storage layer

## Slide 8
Takeaway
Appendix A — The Seat-Overrun Incident
Trigger and structural cause are different. The seat-overrun bug's trigger was concurrency; its cause was an invariant enforced at the application layer rather than at storage. The framework worked: structured investigation surfaced the structural cause; structured review caught the inadequate first proposal; structured rollout shipped the fix safely.