## Slide 1
Appendix B
The Grading-Service Redesign
Long-Form Case Study
AI-Driven SDLC — A Federated Framework

## Slide 2
Learning Objectives
Appendix B — The Grading-Service Redesign
Trace a multi-quarter architectural redesign through the framework
Distinguish technical readiness from political readiness
Recognize a tracked bet and the absence of one
Apply CQRS to a real system, including the migration cost

## Slide 3
The January Decision
Appendix B
Three proposals: microservice split, read replica, full CQRS
Read replica chosen as the smallest fix addressing dashboard latency
Did not address contention; that was the deferred problem
The decision was defensible; the failure was in not recording the postponement as a tracked bet

## Slide 4
The June Outage
Appendix B
Contention came back during peak grading window
Enrollment-confirm p99 latency exceeded SLO
The deferred problem became urgent
Visible too late because no threshold-driven trigger had been recorded

## Slide 5
The October Redesign
Appendix B
Full CQRS implementation: write path separated from read path
Ten-week project, three engineers, executive sponsor
Migration plan: dual-write phase, observation period, gradual cutover
Eventual consistency between sides as a feature, not a bug

## Slide 6
What the Team Should Have Recorded in January
Appendix B
The bet: "the read replica will solve the dashboard latency, and contention will remain tolerable for at least one year"
The review point: every quarter, check contention metrics
The threshold: if enrollment-confirm p99 exceeds 90% of budget during peak windows, larger redesign moves from "deferred" to "scheduled within next quarter"
A bet is a bet only when it has a measurable trigger

## Slide 7
Common Mistakes
Appendix B — patterns that look reasonable and aren't
Choosing the smallest fix without recording the postponement as a tracked bet
Treating "we'll come back to this" as planning
Conflating technical readiness with political readiness

## Slide 8
Takeaway
Appendix B — The Grading-Service Redesign
A multi-quarter architectural redesign succeeds when the original decision was honest about its bet. The team's mistake in January was not in choosing the read replica; it was in failing to name the postponement as a bet with a measurable threshold. The October redesign succeeded because by then the political readiness matched the technical readiness.