## Slide 1
Appendix C
The Framework Rollout
Long-Form Case Study
AI-Driven SDLC — A Federated Framework

## Slide 2
Learning Objectives
Appendix C — The Framework Rollout
Trace a two-year framework rollout through six phases
Identify what landed easily vs. what fought back
Recognize why new hires absorbed the framework faster than established engineers
Apply the rollout pattern to a different organization

## Slide 3
Six Phases Over Two Years
Appendix C
Phase 1 (Q1): architecture document and tracker land easily
Phase 2 (Q2): prompt library and Auditor role; mixed reception
Phase 3 (Q3–Q4): approval gates and decision logs encounter resistance
Phase 4 (Q5): mid-rollout crisis tests the discipline under deadline pressure
Phase 5 (Q6–Q7): consolidation, the rollout slows by design
Phase 6 (Q8): adaptive maturity, the team starts improving the framework itself

## Slide 4
What Landed Easily
Appendix C
Architecture document: structured what the team was already doing informally
Tracker: replaced existing scattered records with one canonical source
Prompt library: codified prompts the team had been editing in place
These earned acceptance because they reduced existing friction

## Slide 5
What Fought Back
Appendix C
Auditor role: senior engineers experienced finding-pushback as criticism
Decision logs: felt like ceremony to engineers who already explained decisions verbally
Failure-first QA: required reordering of habitual test-writing patterns
These earned acceptance only after specific incidents made their value visible

## Slide 6
The Mid-Rollout Crisis
Appendix C
Q5: a customer feature deadline collided with the rollout discipline
Pressure to "ship now, fix later" — the rollout could have failed here
CTO held the line on framework discipline, renegotiated the customer deadline
In retrospect, the moment that made the rollout succeed

## Slide 7
New Hires Adapted Faster
Appendix C
New engineers treated the framework as the way work is done
Established engineers practiced it as a change from prior habits
Under pressure, established engineers reverted; new hires didn't have habits to revert to
Implication: rollouts compound through hiring, even more than through training

## Slide 8
Common Mistakes
Appendix C — patterns that look reasonable and aren't
Trying to land all phases in parallel rather than sequentially
Compromising the rollout under deadline pressure
Underestimating the year of consolidation that follows the visible adoption

## Slide 9
Takeaway
Appendix C — The Framework Rollout
Two years of phased adoption, six phases, one mid-rollout crisis. What generalizes: discipline before tooling; sequenced phases beat parallel adoption; holding the line under pressure is the test. What does not: the schedule, the crisis shape, the cultural starting point.